Test Plan Document

Project Name: SwagLabs – Web Application

Version: 1.0

Prepared By: Pratiksha lagade

Date: 19/08/2025

1. Test Plan ID

TP-SwagLabs-01

2. Title

SwagLabs Web Application Test Plan

3. Description

This Test Plan defines the objectives, scope, strategy, and schedule for testing the complete SwagLabs e-commerce web application. The testing will ensure that all critical functionalities like login, product browsing, cart management, checkout, and logout work as expected across different browsers.

4. Test Items

- Login Page

- Product Catalog (Inventory Page)

- Product Details

- Side Menu

- Cart Page

- Checkout Flow (Information, Overview, Completion)

- Logout Functionality

5. Features to be Tested

- Authentication: Valid/invalid login, locked users, error messages.

- Navigation: Side menu options (All Items, About, Logout, Reset App State).

- Product Management: Add to cart, remove from cart, view product details.

- Cart Functionality: Item count update, price calculation.

- Checkout: Entering information, order summary, payment simulation, confirmation message.

- Session Management: Logout, reset app state.

- UI/UX: Field validations, button states, responsive behavior.

- Cross-Browser Compatibility: Chrome, Firefox, Edge.

6. Testing Approach

- Manual testing for all functional and UI flows.

- Exploratory testing for unexpected behaviors.

- Regression testing after bug fixes.

- Positive and negative test case coverage.

- Smoke testing for critical paths (login, checkout).

- Cross-browser testing (Chrome, Firefox, Edge).

7. Testing Criteria

Entry Criteria

- Test environment is stable and ready.

- Requirements and user stories are available.

- Test cases and test data are prepared.

Exit Criteria

- All planned test cases executed.

- No critical/high defects remain open.

- Test summary report completed and approved.

8. Test Deliverables

- Test Plan Document

- Test Cases (Excel/management tool)

- Test Data

- Daily/Weekly Test Execution Reports

- Defect Report

- Test Summary Report

9. Test Environment

- Application: SwagLabs (https://www.saucedemo.com)

- Browsers: Chrome, Firefox, Edge

- OS: Windows 10/11

- Tools: Excel for test case management, JIRA (future plan)

10. Resource Requirements

- Tester: 1

11. Roles and Responsibilities

- Test Manager: Approve test strategy and deliverables.

- Test Lead: Prepare plan, monitor execution, track defects.

- Testers: Execute test cases, log defects, retest fixes, provide daily reports.

12. Test Schedule

- Test Planning: 2 Days

- Test Case Design: 3 Days

- Test Execution: 5 Days

- Bug Retesting & Regression: 2 Days

- Reporting & Closure: 1 Day

13. Risks

- Environment downtime may delay testing.

- Incomplete requirements may cause test case gaps.

- Delayed fixes may affect regression schedule.

- Cross-browser differences may cause UI issues.

14. Test Case Management

- Test cases and results tracked in Excel sheets.